# Best Practices for Estimation

## 1. Understand the Scope Clearly

Clarify requirements before estimating.

Break down vague or large features into smaller, understandable tasks (e.g., using user stories, features, and acceptance criteria).

Discuss assumptions and dependencies.

## 2. Break Down Work

Break features into small, manageable tasks (preferably 1–2 days effort each).

Use Work Breakdown Structure (WBS) if needed.

## 3. Involve the Right Team Members

Estimates should be team-driven, not just given by a lead or manager.

Use the knowledge of developers, QA, UX/UI, etc.

## 4. Use the Right Estimation Techniques

Planning Poker (team votes with story points)

T-Shirt Sizing (S, M, L, XL → mapped to points/days)

Three-Point Estimation (Optimistic + Pessimistic + Most Likely)

Function Point / COSMIC (for formal large-scale projects)

Analogous Estimation (based on past similar tasks)

Bucket System (for rapid estimation of many items)

## 5. Estimate in Relative Units When Possible

Use Story Points or Complexity Points instead of hours/days to reduce bias.

Focus on effort/complexity/risk—not just time.

## 6. Leverage Historical Data

Use velocity or past sprint performance as a reference.

Refer to previous similar tasks or projects for benchmarking.

## 7. Include All Types of Work

Technical tasks (e.g., setup, CI/CD)

Testing and bug fixing

Code reviews, refactoring

Meetings or discussions

Buffer for uncertainties (add contingency if needed)

## 8. Avoid Common Pitfalls

Don’t confuse effort with duration.

Avoid anchoring bias (e.g., based on manager’s estimate).

Don’t estimate based on ideal developer time—include overhead.

## 9. Re-estimate When Scope Changes

Revisit estimates during backlog refinement or sprint planning if:

New requirements are added.

Unknowns become known.

Task complexity changes.

## 10. Track and Learn

Track actuals vs. estimates regularly.

Conduct retrospectives to understand estimation errors.

Update reference tasks or estimation guidelines based on learnings.